SOFTYSYN1 FLAGSHIP SYNTHESIZER Comprehensive Development Roadmap June 2026 · JUCE C++20 · VST3 / AU / Standalone

# 1. Vision

Softysyn1 aims to be a serious flagship musical instrument — a multi-engine hybrid synthesizer competitive with Serum, Avenger, Phase Plant, and Falcon. It combines virtual analog (VA), wavetable, granular, FM, physical modeling, and sampler engines in a single cohesive instrument with deep modulation, expressive performance controls, and a distinctive Bio-Synth aesthetic.

This roadmap documents every planned improvement drawn from four synthesizer reference documents, a full codebase audit, and competitive analysis. It is organized as sequential development phases with prioritized feature tables. No code changes are made in this document — it is purely a planning artifact.

# 2. Current State (as of June 2026)

## 2.1 Shipped & Working

The following capabilities are fully implemented and passing:

| Status | Feature | Area |
| --- | --- | --- |
| ✅ | VA / Wavetable / FM6 / Granular / Sampler / Physical Modeling | Engines |
| ✅ | 16-voice polyphony, PolyBLEP oscillators (Saw, Square, Triangle, Sine) | OSC |
| ✅ | Zero Delay Feedback (ZDF) SVF + Ladder filters; Comb + Formant filters | Filters |
| ✅ | 7× unison spread, hard sync, ring modulation, sub oscillator | OSC |
| ✅ | 16-slot modulation matrix with curves (Linear, Expo, Log, S-Curve, Invert) | Mod |
| ✅ | 4× LFOs with custom draw; 2× MSEG (4-segment each) | Mod |
| ✅ | 12 performance macros | Mod |
| ✅ | 4-layer patch system (A/B/C/D) with pan, mute, solo | Arch |
| ✅ | 8-part multi engine with per-part FX and ARP (.softmulti format) | Arch |
| ✅ | Drum kit + 32-step sequencer (host-synced) | SEQ |
| ✅ | Arpeggiator with chord / scale quantize | Perf |
| ✅ | Step mod engine as matrix source (StepModEngine) | Mod |
| ✅ | Wavetable editor (draw / FFT / resample) | OSC |
| ✅ | 4-zone sample map with velocity splits | Sample |
| ✅ | Hanning-windowed granular engine (32 grains) | Granular |
| ✅ | 4× parallel FX lanes (Distortion, Chorus, Delay, Reverb pre-seeded) | FX |
| ✅ | Lua scripting host for parameter automation | System |
| ✅ | Patch browser with tag system and metadata (52+ factory presets) | Presets |
| ✅ | VST3 + AU + Standalone (optional AAX) | Build |
| ✅ | P0 bugs fixed: tail length, APVTS raw literals, per-voice FX, RT alloc | Core |

## 2.2 Known Issues & Technical Debt

| Issue | Area | Severity | Notes |
| --- | --- | --- | --- |
| ModDest only 11 entries | DSP | High | FM index, granular params, WT warp, ring mod, layer B/C levels unmodulateable despite infra existing |
| FM6 O(n²) algorithm scan | DSP | Medium | setAlgorithm() scans kAlgoLinks per sample; pre-compute adjacency table once at setAlgorithm() |
| Hardcoded voice count (16) | Core | Medium | const int voiceCount = 16 in PluginProcessor.h; needs Settings combo for 8/16/32/64 |
| No Params::load() jassert | Core | Low | Missing IDs silently return 0.0f in debug builds; add jassert(param != nullptr) |
| Dual LFO routing ambiguity | Mod | Low | LFO*_DEST APVTS params AND mod matrix both exist; document additive model, add UI hints |
| No DSP unit tests | Tests | High | Tests/DSP_Tests/ has README only; Catch2 smoke tests needed for all DSP modules |
| MPE v1 only | Core | Medium | CC74 timbre + per-channel bend only; no slide or expression map |
| No Undo/Redo | Core | High | Daily workflow blocker; UndoManager via APVTS not started |
| No A/B snapshot | Core | Medium | Sound designers need rapid patch comparison |
| FX preview stubs only | UI | Low | EffectSlotUI::drawEffectPreview is a stub; telemetry data not wired to visuals |

# 3. Roadmap Overview

The roadmap is organized into nine development phases (7–15), each targeting a distinct capability domain. Phases are roughly sequential but many workstreams can run in parallel given the existing modular code separation between DSP (Source/DSP/) and UI (Source/UI/Panels/).

| # | Phase | Scope |
| --- | --- | --- |
| 7 | Critical Infrastructure | Undo/redo, configurable polyphony, unit tests, ModDest expansion, FM6 optimization |
| 8 | Analog Character & DSP Quality | Oscillator drift, voice variation, filter nonlinearity, saturation quality |
| 9 | Modulation System Expansion | Envelope follower, S&H, chaos/attractor, Turing machine, DAHDSR |
| 10 | Effects Suite Completion | Flanger, phaser, bitcrusher, pitch shifter, convolution reverb, lo-fi, EQ, compressor |
| 11 | New Synthesis Engines | Additive, spectral/FFT, vector, string machine ensemble |
| 12 | Sequencer & Arpeggiator+ | Euclidean, probability steps, generative, note repeat, velocity accents |
| 13 | Expression & Performance | Full MPE, MIDI learn surface, CLAP, poly aftertouch, breath, expression pedal |
| 14 | UI/UX Polish | Tooltips, themes, undo visual, MIDI learn overlay, patch randomizer, keyboard shortcuts |
| 15 | Performance Optimization | SIMD, multi-threading, control-rate LFOs, GPU waveform rendering |

PHASE 7 CRITICAL INFRASTRUCTURE Fix blocking technical debt before new features

These items are blockers or daily workflow friction. They should be completed before any Phase 8+ work to avoid compounding technical debt.

| Pri | Feature / Task | Area | Status | Notes & Implementation Guidance |
| --- | --- | --- | --- | --- |
| P0 | Undo / Redo System | Core | ❌ Missing | Wire juce::UndoManager into APVTS. Every parameter change becomes an UndoableAction. Keyboard shortcuts Cmd+Z / Cmd+Shift+Z. Undo history depth: 64 steps. Critical for sound design workflow. |
| P0 | DSP Unit Tests (Catch2) | Tests | ❌ Missing | Add SOFTYSN1_BUILD_TESTS=ON CMake flag. Write smoke tests for: PolyBlepOscillator (frequency, aliasing), ZDF filter (cutoff response), ADSR (stage transitions), FM6Engine (operator output), ModMatrix (routing correctness), GranularModule (grain count). |
| P1 | Expand ModDest Enum (20+ destinations) | DSP | ❌ Missing | Add to ModDest: FM_INDEX, FM_RATIO, FM6_OP2_RATIO, FM6_OP3_RATIO, GRAN_POSITION, GRAN_DENSITY, GRAN_PITCH_RAND, WT_WARP, RING_MOD_AMT, LAYER_B_LEVEL, LAYER_C_LEVEL, LAYER_D_LEVEL, OSC2_PITCH, OSC2_LEVEL, FILTER2_CUTOFF, AMP_PAN, MASTER_VOL, VERB_SEND, DELAY_SEND. Wire each in SynthVoice::renderNextBlock(). |
| P1 | Configurable Voice Count | Core | ❌ Missing | Replace const int voiceCount = 16 with runtime setting. Settings combo: 8 / 16 / 32 / 64 voices. Store in APVTS. Re-allocate voice pool in prepareToPlay() on change. Expose CPU estimate next to combo. |
| P1 | FM6 Adjacency Pre-Computation | DSP | ❌ Missing | setAlgorithm() currently scans kAlgoLinks[] O(n²) per sample. Pre-compute a fixed adjacency list at setAlgorithm() call time. processSample() then iterates the pre-built list. Estimated 30–40% CPU reduction on FM-heavy patches. |
| P2 | Params::load() jassert | Core | ❌ Missing | Add jassert(apvts.getParameter(id) != nullptr) inside Params::load() inside #if JUCE_DEBUG. Catches missing parameter IDs in dev builds without affecting release performance. |
| P2 | Dual LFO Routing Clarity | Mod | 🟡 Partial | Both LFO*_DEST APVTS params and mod matrix slots exist. Document additive model in code comments. Add UI tooltip on LFO quick-dest selector: "Quick route — adds to mod matrix depth." Prevent duplicates when same source+dest already has a matrix slot. |
| P3 | A/B Patch Snapshot Compare | Core | ❌ Missing | Store two complete APVTS state snapshots in memory. Header A/B toggle buttons. Morph slider for interpolating between A and B (future). Essential for sound design A/B comparison. |

PHASE 8 ANALOG CHARACTER & DSP QUALITY Make it feel alive — oscillator drift, voice variation, filter soul

The reference documents consistently identify "convincing analog behavior" as the defining quality of flagship VA synthesizers. u-he Diva, Arturia V Collection, and TAL-U-No-LX are the benchmark. Key criteria: alias-resistant oscillators with subtle instability, filter saturation with harmonic color, fast envelopes with analog overshoot, and voice-to-voice variation.

| Pri | Feature / Task | Area | Status | Notes & Implementation Guidance |
| --- | --- | --- | --- | --- |
| P1 | Oscillator Thermal Drift | DSP | ❌ Missing | Per-oscillator slow random walk on frequency (±0–5 cents, 0.1–0.3 Hz bandwidth). Implement as per-voice pink noise low-pass filtered signal added to phase accumulator rate. Depth controlled by "Drift" parameter (0–100%). Makes unison and thick pads breathe. |
| P1 | Voice-to-Voice Variation | DSP | ❌ Missing | At voice allocation, apply per-voice randomized offsets: ±1–3 cents tuning, ±0–2 dB level, ±1–3 ms envelope timing. Store per-voice seeds in SynthVoice. Controlled by "Voice Spread" parameter. Eliminates the identical-voice "digital flatness" problem. |
| P1 | Filter Nonlinearity / Saturation | DSP | ❌ Missing | ZDF filters are currently linear. Add waveshaping inside the filter feedback path: tanh() saturation in LadderFilter feedback, soft clip in SVF. Ladder self-oscillation should produce a clean sine near resonance = 1.0. Adds harmonic warmth and prevents harsh resonance spikes. |
| P2 | Soft Oscillator Sync | DSP | ❌ Missing | Complement existing hard sync (syncReset()) with soft sync: attenuate and restart phase rather than hard-reset. Produces subtler bright tones. Add sync type selector: Off / Hard / Soft on OscColumnHub. |
| P2 | Super Saw Implementation | DSP | 🟡 Partial | Unison×8 exists but detuned in the unison spread model. True super saw (Roland JP-8000 style) uses 7 saw oscillators at specific detune ratios with a center oscillator. Add "Super Saw" waveform mode that overrides unison behavior with fixed Roland-style spread ratios + level compensation. |
| P2 | Envelope Analog Overshoot | DSP | ❌ Missing | Real analog envelopes exhibit a brief overshoot at the attack peak before settling to sustain. Add optional 1–3% overshoot on ADSR attack-to-decay transition, implemented as a one-pole low-pass on the envelope slope. Adds punchiness to transients. |
| P2 | Noise Flavors (Pink / Brown) | DSP | ❌ Missing | Currently only white noise. Add pink noise (Voss-McCartney algorithm, -3 dB/oct) and brown/red noise (-6 dB/oct IIR). Add noise color selector in oscillator section. Useful for wind, ocean, and texture sounds. |
| P2 | Pulse Width Modulation (PWM) | DSP | 🟡 Partial | Square/pulse waveform exists. Add dedicated PWM parameter to PolyBlepOscillator (duty cycle 0–100%) as a first-class modulatable destination. Currently only achievable via indirect mod matrix routing. Add PW knob to OscColumnHub. |
| P3 | Wavefolder / Waveshaper Oscillator Mode | DSP | ❌ Missing | Add Wavefold and Waveshape modes to OscillatorModule. Wavefold: reflect waveform when exceeding ±threshold (Buchla-style). Waveshape: apply user-definable transfer curve (draw in WT editor). Both produce complex harmonics from simple inputs. |
| P3 | Cross-Modulation (XMod) | DSP | ❌ Missing | Bidirectional FM between Osc A and Osc B. Add XMOD_DEPTH parameter. Implemented by passing Osc A output back into Osc B getNextSampleWithPM() and vice versa with configurable depths. Creates non-linear, chaotic timbres. |

PHASE 9 MODULATION SYSTEM EXPANSION New modulation sources — envelope follower, S&H, chaos, Turing machine

The reference documents describe a wide range of modulation sources beyond what is currently implemented. These sources add organic, generative, and performance-driven movement to patches. Each new source integrates into the existing ModSource enum and 16-slot matrix.

| Pri | Feature / Task | Area | Status | Notes & Implementation Guidance |
| --- | --- | --- | --- | --- |
| P1 | Envelope Follower | Mod | ❌ Missing | Track the amplitude envelope of a selected audio input (Layer A/B/C/D or sidechain). Output as ModSource::EnvFollow. Use peak detector with configurable attack/release smoothing. Enables auto-wah, gating by dynamics, and rhythmic filter pumping driven by drum bus. |
| P1 | Sample & Hold (S&H) Module | Mod | ❌ Missing | Sample an input signal (noise, LFO, MSEG) at a trigger rate (free, BPM-synced, or triggered by note). Output stepped random values. Add S&H rate, input source selector, and ModSource::SampleHold. Classic robot/random modulation source. |
| P2 | DAHDSR Envelope Option | Mod | ❌ Missing | Extend AmpEnv and FilterEnv from standard ADSR to DAHDSR: Delay, Attack, Hold, Decay, Sustain, Release. Add Delay and Hold stages as optional zero-width segments (hidden when set to 0ms). Used in synth basses and pluck sounds. Matches DX7 EG6 model. |
| P2 | Looping Envelope Mode | Mod | ❌ Missing | Add Loop flag to MSEG engine. When enabled, MSEG loops between specified start/end segments continuously, functioning as a complex LFO shape. One-shot vs Loop selector on MSEG panels. Allows custom waveform LFOs of any shape. |
| P2 | Chaos / Lorenz Attractor Modulator | Mod | ❌ Missing | Implement Lorenz attractor as a modulation source: dx/dt = sigma*(y-x), dy/dt = x*(rho-z)-y, dz/dt = x*y - beta*z. Output X, Y, Z axes as separate modulation sources. Non-repeating, fractal-like movement. Controls: speed, chaos amount. Used in experimental pads and generative music. |
| P2 | Turing Machine / Shift Register | Mod | ❌ Missing | Binary shift register of configurable length (4–32 bits). Clock rate (BPM-synced), probability of bit flip, output as stepped voltage. Add as ModSource::TuringMachine. Classic generative modulation pattern; competes with Eurorack Turing Machine module. |
| P2 | Velocity Curve Editor | Mod | ❌ Missing | Currently velocity is a linear ModSource. Add a velocity curve editor (like Serum): draw custom response curves mapping MIDI velocity 0–127 to modulation depth 0–1. Supports convex, concave, S-curve, staircase mappings. |
| P3 | Pitch Tracker Modulator | Mod | ❌ Missing | Extract pitch from an audio layer and output as a control signal. Maps MIDI note pitch to modulation (already exists via Keytrack). Advanced: real-time pitch detection from audio input (use McLeod Pitch Method). ModSource::PitchTrack. |
| P3 | Macro Morph System | Mod | ❌ Missing | Allow each Macro knob to store multiple "morph targets" — position and depth pairs recorded at different macro values. Morphing the knob interpolates between snapshots. Extends the 12-macro system to full programmed macro-morphing (Omnisphere Orb concept). Store in patch file. |

PHASE 10 EFFECTS SUITE COMPLETION Build a world-class onboard FX rack

The current FX rack ships with four effects: Distortion, Chorus, Delay, Reverb. The reference documents describe over 25 effect types. Flagship synths like Serum and Omnisphere are known for their deep onboard effects. Each new effect is an additional EffectProcessor subclass registered in ModularFXRack.

| Pri | Feature / Task | Area | Status | Notes & Implementation Guidance |
| --- | --- | --- | --- | --- |
| P1 | Flanger | FX | ❌ Missing | Short delay (0.5–10ms) modulated by LFO creates comb filtering. Parameters: rate, depth, feedback, manual (center delay), stereo spread. Add MIX wet/dry. Classic jet-plane sweep sound. Implementation: allpass chain with modulated delay tap. |
| P1 | Phaser | FX | ❌ Missing | 2–12 stage all-pass filters in series, phase-summed with dry signal. Creates notch sweeps. Parameters: stages (2/4/6/8/12), rate, depth, feedback, stereo. Higher stage count = more pronounced phase notches. |
| P1 | Parametric EQ (4-band) | FX | ❌ Missing | Low shelf, two parametric peaks, high shelf. Per-band: frequency, gain (±18 dB), Q. Real-time frequency response display using canvas-style drawing in the FX panel. Uses biquad IIR implementation. Essential for per-patch tonal shaping. |
| P1 | Compressor | FX | ❌ Missing | Threshold, ratio (1:1–∞:1), attack, release, makeup gain, knee width. Optional soft knee. Peak or RMS detection mode. Gain reduction meter in FX slot. Sidechain option (route from drum bus). |
| P1 | Bitcrusher | FX | ❌ Missing | Bit depth reduction (1–24 bits) + sample rate downsampling (1–96 kHz). Dither modes: none, RPDF, TPDF. Adds lo-fi, chip-tune, and industrial character. Parameters: bit depth, sample rate, dither mode, mix. |
| P2 | Pitch Shifter | FX | ❌ Missing | Semitone (±24) and cents (±100) pitch shifting without tempo change. Use granular overlap-add or phase vocoder method. Formant preservation toggle. Useful for harmonizer building block and creative pitch effects. |
| P2 | Harmonizer (Intelligent) | FX | ❌ Missing | Add 1–4 pitched copies of the signal at configurable intervals (+3rd, +5th, +octave, etc.). Per-voice level control. Scale-quantized mode: snap harmony to selected key/scale. Build on top of pitch shifter. |
| P2 | Convolution Reverb | FX | ❌ Missing | Load impulse response (.wav) files. Implement using partitioned convolution (overlap-save, FFT-based). Bundle 8–12 IRs: plate, hall, room, spring, chamber, outdoor. IR browser panel in the FX slot. Add pre-delay, size scale, and stereo width. |
| P2 | Stereo Widener | FX | ❌ Missing | Mid/side processing: attenuate mid, boost sides independently. Width knob (0–200%). Bass mono below configurable Hz crossover (avoids woofer phase issues). Add L/R correlation meter. |
| P2 | Transient Shaper | FX | ❌ Missing | Independently control attack (punch) and sustain (tail) envelope of a sound. Attack control shapes the first 0–50ms transient; sustain shapes the decay. Essential for drums and plucked sounds. Add fast envelope follower + gain rider implementation. |
| P2 | Lo-Fi / Vinyl Simulation | FX | ❌ Missing | Noise floor (vinyl crackle, tape hiss), wow (slow pitch modulation ~0.2–1 Hz), flutter (fast pitch modulation ~5–10 Hz), saturation, vinyl EQ curve (RIAA de-emphasis). Presets: vinyl, cassette, AM radio, telephone. |
| P3 | Vocoder (16-band) | FX | ❌ Missing | 16-band envelope follower analyzes modulator signal (microphone or internal audio). Applies extracted spectral envelope to carrier (synth). Band frequency, Q, response speed controls. Carrier blend (synth vs external). Classic talk-box and robotic voice effect. |
| P3 | Ring Modulator (Effect Slot) | FX | ❌ Missing | Effect-chain ring modulator with internal carrier oscillator (sine, saw, square) at configurable frequency. Mix control. Produces metallic, bell-like sideband tones. Distinct from the oscillator-level ring mod already in OscillatorModule. |
| P3 | Frequency Shifter | FX | ❌ Missing | Shift ALL frequencies by a fixed Hz amount (e.g., +50 Hz). Non-musical shifting destroys harmonic relationships, creating clangorous bell-like tones. Uses Hilbert transform (IIR approximation). Parameters: shift amount (±5000 Hz), stereo (shift L up, R down for widening). |
| P3 | FX Preset System | FX | ❌ Missing | Save/recall FX chain configurations independently of the patch. FX rack "snapshots" stored in a preset library. Allows transferring FX setups between patches. Important for workflow — sound designers often reuse FX chains. |

PHASE 11 NEW SYNTHESIS ENGINES Additive, spectral, vector — complete the synthesis taxonomy

The reference documents identify additive synthesis (§1.2), spectral/resynthesis (§1.13), and vector synthesis (§1.8) as missing engines. These represent distinct synthesis categories listed in the competitive analysis that Bio-Synth currently lacks compared to Falcon and Omnisphere.

| Pri | Feature / Task | Area | Status | Notes & Implementation Guidance |
| --- | --- | --- | --- | --- |
| P2 | Additive Synthesis Engine | Engines | ❌ Missing | Bank of N sine oscillators (32–512 partials), each with independent amplitude and frequency. UI: horizontal bar chart of partial amplitudes, editable by dragging. Even/Odd/All partial modes. Harmonic lock vs free partials. Temporal evolution via envelope per-partial group. Reference: NI Razor, Harmor. |
| P2 | Spectral / FFT Resynthesis Engine | Engines | ❌ Missing | Analyze audio file with STFT, extract spectral frames, resynthesize. Spectral freeze (sustain one frame), spectral blur (time-smear frames), pitch shifting without time change, convolution in frequency domain. Built on JUCE FFT class. Reference: Bitwig Spectral Suite, Harmor. |
| P2 | Vector Synthesis (XY Pad) | Engines | ❌ Missing | Blend four sound sources (A/B/C/D engines) using an XY joystick. X axis: A↔B blend; Y axis: C↔D blend. XY position is modulatable and automatable. Animated path recording for evolving vector sweeps. Reference: Sequential Prophet VS, Korg Wavestation. |
| P3 | String Machine / Ensemble Mode | Engines | ❌ Missing | Divide-down oscillator model: generate octave multiples of a base frequency, sum and filter through ensemble chorus (3-voice BBD-style chorus with slight detune). Dedicated "String Machine" engine tab. Reference: ARP String Ensemble, Roland RS-09, Arturia Solina V. |
| P3 | Formant / Vowel Synthesis Mode | Engines | ❌ Missing | Extend FormantFilter to a full vowel-synthesis engine. Animate 2–3 formant pairs through vowel trajectories (A→E→I→O→U). LPC coefficient import from analysis. Used for vocal pads, formant sweeps, and speech synthesis textures. |
| P3 | Organ / Tonewheel Engine | Engines | ❌ Missing | 9 drawbars per manual (16', 8', 5⅓', 4', 2⅔', 2', 1⅗', 1⅓', 1'). Each drawbar is a sine oscillator at the corresponding partial. Rotary speaker simulation (Leslie cabinet: slow/fast/brake modes, dual horn/drum rotor). Percussion click. Reference: NI B4, IK Leslie. |

PHASE 12 SEQUENCER & ARPEGGIATOR ENHANCEMENT Generative, euclidean, probability, and expressive note sequences

The reference documents describe step sequencers, Euclidean rhythm generators, probability-based sequencers, and polyphonic sequencers as distinct sequencer types. The arpeggiator reference recommends note repeat, skip steps, velocity accents, latch, and MIDI capture.

| Pri | Feature / Task | Area | Status | Notes & Implementation Guidance |
| --- | --- | --- | --- | --- |
| P1 | Euclidean Rhythm Generator | SEQ | ❌ Missing | Distribute N events across M steps using Bjorklund algorithm. UI: circle display showing active steps. Controls: events (N), steps (M), rotation. Applies to drum sequencer and step mod. Reference: algorithmic composition, modular Euclidean modules (Mutable Instruments Grids). |
| P1 | Per-Step Probability | SEQ | ❌ Missing | Each step in the drum/note sequencer has a probability (0–100%) of triggering. Hold Shift+click step to open probability dial. Random seed for reproducibility. Adds "chance music" feel to patterns without full randomization. |
| P2 | Arpeggiator Note Repeat / Ratchet | ARP | ❌ Missing | Per-step rate subdivision within the arpeggiator: a step can repeat 1, 2, 3, 4, 6, or 8 times at the note duration divided by the count. UI: right-click step to set ratchet value. Adds mechanical, driving rhythmic feel. |
| P2 | Arpeggiator Velocity Accents | ARP | ❌ Missing | Per-step velocity override in the arpeggiator pattern. Hold Alt+click step to set velocity (0–127). Default = velocity from MIDI input. Pattern of accents creates rhythmic phrasing. |
| P2 | Arpeggiator Latch Mode | ARP | ❌ Missing | When Latch is active, the arpeggiator continues playing after all keys are released. Keys can be added to the latch buffer with additional presses. Cleared by pressing a new chord. Essential for live performance. |
| P2 | Polyphonic Note Sequencer | SEQ | ❌ Missing | Record and play back chords (multiple notes per step). Piano-roll style grid view. Up to 4 notes per step. Import/export MIDI clips. Host-synced transport tie-in. Dedicated tab alongside drum sequencer. |
| P2 | Generative / Mutation Engine | SEQ | ❌ Missing | Mutate an existing sequence: pitch mutation (swap random steps), rhythm mutation (add/remove steps), variation generation (slight randomized version of pattern). Controls: mutation rate, preserve length. Creates evolving sequences from a seed pattern. |
| P3 | Scale-Quantized Step Sequencer | SEQ | ❌ Missing | Each step pitch is quantized to a user-selected scale. Transpose entire sequence by MIDI input. Chord mode: each step generates a chord based on the scale degree. Reference: Moog DFAM, Arturia MiniBrute 2 seq. |
| P3 | MIDI Clip Capture | ARP | ❌ Missing | Record what the arpeggiator/sequencer is outputting directly to a MIDI file (or drag to DAW track). One-click capture button. Creates "flattened" MIDI clips from generative patterns. |

PHASE 13 EXPRESSION & PERFORMANCE Full MPE, MIDI learn, CLAP, breath, expression pedal

Performance expressiveness is a defining quality of a flagship instrument. Full MPE support is critical for Roli, Linnstrument, and Osmose players. CLAP is the modern DAW format required for Reaper and future DAW compatibility.

| Pri | Feature / Task | Area | Status | Notes & Implementation Guidance |
| --- | --- | --- | --- | --- |
| P1 | Full MPE Implementation | Core | 🟡 Partial | Current: CC74 timbre + per-channel pitch bend. Needed: per-note Slide (CC74 mapped to modulation), per-note Pressure (channel pressure per-note), expression map editor in Settings. Follow MIDI Polyphonic Expression spec (MMA RP-053). Test with Roli Seaboard, Linnstrument, Osmose. |
| P1 | Full MIDI Learn Surface | Core | ❌ Missing | Right-click any knob/button → "MIDI Learn" → move hardware control. Store MIDI CC → parameter binding in patch. Persistence across sessions. CC range mapping (e.g., CC1 maps to 0–100% of knob range). MIDI learn overlay view showing all active bindings. |
| P2 | CLAP Format Support | Build | ❌ Missing | CLAP (CLever Audio Plugin) format is required for Reaper and gaining support in other DAWs. Enable SOFTYSYN1_BUILD_CLAP=ON CMake flag when JUCE officially integrates CLAP. Until then, track juce-clap-support repository for readiness. |
| P2 | Poly Aftertouch (Channel + Per-Note) | Core | ❌ Missing | MIDI polyphonic pressure (message 0xA0): different pressure per note. Route to ModSource::PolyAftertouch. Modify SynthVoice to carry per-note aftertouch. Distinguish from channel aftertouch (already exists as ModSource::Aftertouch). |
| P2 | Expression Pedal (CC11) Routing | Core | ❌ Missing | MIDI CC11 is the standard expression pedal. Add ModSource::ExpressionPedal. Map to any mod matrix destination. Add CC11 indicator in the perform panel. Smooth CC11 input with SmoothedValue to prevent zipper noise. |
| P2 | Breath Controller (CC2) | Core | ❌ Missing | MIDI CC2 breath controller. Add ModSource::Breath. Route to filter cutoff, amp level, or vibrato depth. Essential for wind instrument simulations and Yamaha WX-series controllers. |
| P3 | MPE Zone Manager | Core | ❌ Missing | Configure MPE zones (lower zone, upper zone, master zone). Set per-zone pitch bend range (semitones). Test compatibility with MIDI 2.0 MPE configuration messages. Add MPE zone display in Settings panel. |
| P3 | AAX Ship (Pro Tools) | Build | 🟡 Partial | CMake AAX flag exists. Requires Avid AAX SDK and code signing certificate. Complete integration test against Pro Tools 2024+. Add to installer pipeline. |

PHASE 14 UI/UX POLISH Tooltips, themes, MIDI learn overlay, patch randomizer, accessibility

UI/UX quality is as important as DSP quality for perceived instrument value. The reference documents emphasize intuitive parameter mapping, clear visual feedback, and professional aesthetic as distinguishing marks of flagship synths.

| Pri | Feature / Task | Area | Status | Notes & Implementation Guidance |
| --- | --- | --- | --- | --- |
| P1 | Comprehensive Tooltip System | UI | ❌ Missing | Every knob, button, and display should show a tooltip on 0.5s hover: parameter name, current value with unit (Hz, dB, ms, %, semitones), and a one-line description. Implement via juce::TooltipWindow already in JUCE. Add setTooltip() to every BioSynthSlider and BioSynthButton in a single pass. |
| P1 | Undo / Redo Visual Feedback | UI | ❌ Missing | Cmd+Z triggers undo animation: brief flash on the affected knob. Header shows "Undo: Filter Cutoff" in status area for 1.5 seconds. Redo stack count badge. Works once Phase 7 UndoManager is wired. |
| P2 | Dark / Light Theme Toggle | UI | ❌ Missing | Add theme system to BioSynthUI. Define color tokens (background, surface, accent, text, etc.) as LookAndFeel variables. Ship two themes: Dark (current Bio-Synth default) and Light. User preference saved to app settings (not patch). |
| P2 | MIDI Learn Overlay Panel | UI | ❌ Missing | A scannable overview of all active MIDI CC bindings. Table: Parameter Name ¦ CC Number ¦ Range ¦ Channel. Edit/clear bindings from the table. Toggle via keyboard shortcut. Works in conjunction with Phase 13 MIDI Learn Surface. |
| P2 | Patch Randomizer | UI | ❌ Missing | "Randomize" button in preset browser (or header). Randomizes a configurable subset of parameters: oscillators only, modulation only, everything. Each parameter randomizes within a sensible range (not full 0–1, but 10–90% of range for musical results). "Randomize Variation" button for subtle drift of current patch. |
| P2 | Parameter Lock System | UI | ❌ Missing | Right-click any knob → "Lock" prevents it from changing during patch recalls or randomization. Locked parameters show a padlock icon. Essential for live performance: lock tempo or key while browsing patches. |
| P2 | Keyboard Shortcut Map | UI | ❌ Missing | Show all keyboard shortcuts in a Help overlay (Cmd+? or F1). Shortcuts should cover: Undo/Redo, A/B compare, MIDI Learn mode, Randomize, Save Patch, Copy/Paste Parameter Value, Zoom In/Out. Defined in a central keymap configuration. |
| P2 | FX Rack Waveform Previews | UI | 🟡 Partial | EffectSlotUI::drawEffectPreview() stub exists. Wire actual DSP telemetry: Distortion → transfer curve, Chorus → modulation waveform, Delay → tap echo diagram, Reverb → decay curve, EQ → frequency response. Adds visual context to each FX slot. |
| P3 | Animated Modulation Visualization | UI | 🟡 Partial | Gold arc overlays on knobs exist. Extend: show mod source name on hover, animate arc in real-time as the LFO/envelope moves (requires UI-rate modulation value readback from SynthVoice). Pulse animation on active matrix slots. |
| P3 | Preset Rating & Favorites | UI | ❌ Missing | Add 1–5 star rating per preset. Star icon in patch browser. Filter by rating. Automatic "Most Used" smart folder (counts patch loads). Export starred presets as a pack. Stored in a sidecar JSON database alongside preset files. |
| P3 | Copy / Paste Layer Patches | UI | ❌ Missing | Right-click Layer A/B/C/D strip → Copy Layer, Paste Layer. Copies oscillator, filter, envelope, and mod settings for that layer to clipboard (internal XML). Swap layers via Drag-and-Drop between strips. |

PHASE 15 PERFORMANCE OPTIMIZATION SIMD, multi-threading, control-rate processing, profiling

Performance optimization should follow profiling — never optimize blindly. The priority order here is informed by known expensive operations: FM6 scan (already targeted in Phase 7), per-voice effect chains (fixed in P0), and granular grain processing. These items become relevant as voice count increases to 32/64.

| Pri | Feature / Task | Area | Status | Notes & Implementation Guidance |
| --- | --- | --- | --- | --- |
| P2 | Control-Rate LFO Processing | DSP | ❌ Missing | LFOs currently tick at audio rate (per-sample). Most LFO modulation does not need per-sample resolution. Implement control-rate processing: tick LFOs every N samples (N = 16 or 32). Use SmoothedValue to interpolate between control ticks. Reduces LFO CPU by ~16×. |
| P2 | SIMD Oscillator Bank (AVX2) | DSP | ❌ Missing | Unison×8 processes 8 oscillators serially. Vectorize using AVX2 intrinsics (or JUCE SIMD wrappers): compute all 8 phases and PolyBLEP corrections in parallel with juce::dsp::SIMDRegister. ~4× throughput improvement for unison-heavy patches. |
| P2 | Multi-Threaded Voice Processing | DSP | ❌ Missing | Partition voice pool across CPU cores using juce::ThreadPool. Group voices into N bundles (N = CPU core count). Process each bundle in parallel. Main thread collects and sums results. Requires lock-free per-voice output buffers. Profile first — synchronization overhead may negate gains at 16 voices; beneficial at 32+. |
| P2 | Granular Module Optimization | DSP | ❌ Missing | GranularModule processes kMaxGrains=32 grains per voice. Profile grain scheduling vs playback. Vectorize grain envelope application (all 32 grains share the same Hanning table lookup). Pool grain objects to avoid allocation. Target: 2× throughput on granular engine. |
| P3 | Low CPU Eco Mode | Core | ❌ Missing | Eco mode: reduce voice count to 8, LFO control rate to 1/64, disable per-lane FX, reduce granular grains to 8. Toggle in Settings or auto-activate on CPU threshold. Displayed in header CPU meter with "ECO" badge. |
| P3 | GPU Waveform Rendering | UI | ❌ Missing | OutputScope and WT editor waveform draws on the CPU. Move to OpenGL painter (juce::OpenGLContext). Particularly beneficial for the 512-partial additive engine spectrum view. Use juce::OpenGLContext attached to BioSynthUI top-level component. |
| P3 | Preset Load Optimization | Core | ❌ Missing | ValueTree state restore currently blocks audio thread. Move preset load to background thread, then swap atomically in processBlock via a lock-free state ping-pong. Eliminates audio dropout on preset change at high polyphony. |

# 4. Master Priority Matrix

All roadmap items consolidated into a single table for sprint planning. P0 = blocking / ship-critical. P1 = high-value / next sprint. P2 = important / near-term. P3 = enhancement / future.

| Pri | Feature | Area | Phase |
| --- | --- | --- | --- |
| P0 | Undo / Redo (UndoManager) | Core | Phase 7 |
| P0 | DSP Unit Tests (Catch2) | Tests | Phase 7 |
| P1 | Expand ModDest (20+ destinations) | DSP | Phase 7 |
| P1 | Configurable Voice Count (8/16/32/64) | Core | Phase 7 |
| P1 | FM6 Adjacency Pre-Computation | DSP | Phase 7 |
| P1 | Oscillator Thermal Drift | DSP | Phase 8 |
| P1 | Voice-to-Voice Variation | DSP | Phase 8 |
| P1 | Filter Nonlinearity / Saturation | DSP | Phase 8 |
| P1 | Envelope Follower | Mod | Phase 9 |
| P1 | Sample & Hold Module | Mod | Phase 9 |
| P1 | Flanger | FX | Phase 10 |
| P1 | Phaser | FX | Phase 10 |
| P1 | Parametric EQ (4-band) | FX | Phase 10 |
| P1 | Compressor | FX | Phase 10 |
| P1 | Bitcrusher | FX | Phase 10 |
| P1 | Euclidean Rhythm Generator | SEQ | Phase 12 |
| P1 | Per-Step Probability | SEQ | Phase 12 |
| P1 | Full MPE (Slide + Pressure) | Core | Phase 13 |
| P1 | Full MIDI Learn Surface | Core | Phase 13 |
| P1 | Comprehensive Tooltip System | UI | Phase 14 |
| P1 | Undo/Redo Visual Feedback | UI | Phase 14 |
| P2 | Params::load() jassert | Core | Phase 7 |
| P2 | A/B Patch Snapshot | Core | Phase 7 |
| P2 | Soft Oscillator Sync | DSP | Phase 8 |
| P2 | Super Saw Mode | DSP | Phase 8 |
| P2 | Envelope Analog Overshoot | DSP | Phase 8 |
| P2 | Noise Flavors (Pink/Brown) | DSP | Phase 8 |
| P2 | Pulse Width Modulation (PWM) | DSP | Phase 8 |
| P2 | DAHDSR Envelope | Mod | Phase 9 |
| P2 | Looping Envelope Mode | Mod | Phase 9 |
| P2 | Chaos / Lorenz Attractor Mod | Mod | Phase 9 |
| P2 | Turing Machine / Shift Register | Mod | Phase 9 |
| P2 | Velocity Curve Editor | Mod | Phase 9 |
| P2 | Pitch Shifter | FX | Phase 10 |
| P2 | Harmonizer | FX | Phase 10 |
| P2 | Convolution Reverb (IR) | FX | Phase 10 |
| P2 | Stereo Widener | FX | Phase 10 |
| P2 | Transient Shaper | FX | Phase 10 |
| P2 | Lo-Fi / Vinyl Simulation | FX | Phase 10 |
| P2 | Additive Synthesis Engine | Engines | Phase 11 |
| P2 | Spectral / FFT Resynthesis | Engines | Phase 11 |
| P2 | Vector Synthesis (XY Pad) | Engines | Phase 11 |
| P2 | Arpeggiator Note Repeat / Ratchet | ARP | Phase 12 |
| P2 | Arpeggiator Velocity Accents | ARP | Phase 12 |
| P2 | Arpeggiator Latch Mode | ARP | Phase 12 |
| P2 | Polyphonic Note Sequencer | SEQ | Phase 12 |
| P2 | Generative / Mutation Engine | SEQ | Phase 12 |
| P2 | CLAP Format Support | Build | Phase 13 |
| P2 | Poly Aftertouch (Per-Note) | Core | Phase 13 |
| P2 | Expression Pedal CC11 | Core | Phase 13 |
| P2 | Breath Controller CC2 | Core | Phase 13 |
| P2 | Dark / Light Theme Toggle | UI | Phase 14 |
| P2 | MIDI Learn Overlay Panel | UI | Phase 14 |
| P2 | Patch Randomizer | UI | Phase 14 |
| P2 | Parameter Lock System | UI | Phase 14 |
| P2 | Keyboard Shortcut Map | UI | Phase 14 |
| P2 | FX Rack Waveform Previews | UI | Phase 14 |
| P2 | Control-Rate LFO Processing | DSP | Phase 15 |
| P2 | SIMD Oscillator Bank (AVX2) | DSP | Phase 15 |
| P2 | Multi-Threaded Voice Processing | DSP | Phase 15 |
| P2 | Granular Module Optimization | DSP | Phase 15 |
| P3 | Dual LFO Routing Clarity | Mod | Phase 7 |
| P3 | Wavefolder / Waveshaper OSC Mode | DSP | Phase 8 |
| P3 | Cross-Modulation (XMod) | DSP | Phase 8 |
| P3 | Pitch Tracker Modulator | Mod | Phase 9 |
| P3 | Macro Morph System | Mod | Phase 9 |
| P3 | Vocoder (16-band) | FX | Phase 10 |
| P3 | Ring Modulator Effect Slot | FX | Phase 10 |
| P3 | Frequency Shifter | FX | Phase 10 |
| P3 | FX Preset System | FX | Phase 10 |
| P3 | String Machine / Ensemble Mode | Engines | Phase 11 |
| P3 | Formant / Vowel Engine | Engines | Phase 11 |
| P3 | Organ / Tonewheel Engine | Engines | Phase 11 |
| P3 | Scale-Quantized Step Sequencer | SEQ | Phase 12 |
| P3 | MIDI Clip Capture | ARP | Phase 12 |
| P3 | MPE Zone Manager | Core | Phase 13 |
| P3 | AAX Ship (Pro Tools) | Build | Phase 13 |
| P3 | Animated Modulation Visualization | UI | Phase 14 |
| P3 | Preset Rating & Favorites | UI | Phase 14 |
| P3 | Copy / Paste Layer Patches | UI | Phase 14 |
| P3 | Low CPU Eco Mode | Core | Phase 15 |
| P3 | GPU Waveform Rendering | UI | Phase 15 |
| P3 | Preset Load Optimization | Core | Phase 15 |

| P0 Blocking | P1 High Value | P2 Important | P3 Enhancement |
| --- | --- | --- | --- |
| 2 items | 19 items | 40 items | 22 items |

# 5. Competitive Parity Analysis

After completing the roadmap phases, Softysyn1 will exceed parity with the following reference instruments across key capability dimensions.

| Capability | Serum | Avenger | Phase Plant | Falcon | Softysyn1 (Target) |
| --- | --- | --- | --- | --- | --- |
| VA / WT / Granular / Sample | ✅ | ✅ | ✅ | ✅ | ✅ Done |
| FM Synthesis | ❌ | ✅ | ✅ | ✅ | ✅ 6-op |
| Physical Modeling | ❌ | ❌ | ✅ | ✅ | ✅ K-S + Modal |
| Additive Synthesis | ❌ | ❌ | ❌ | ✅ | P2 Roadmap |
| Spectral / FFT | ❌ | ❌ | ❌ | ✅ | P2 Roadmap |
| Vector Synthesis | ❌ | ❌ | ❌ | ❌ | P2 Roadmap |
| Multi-Layer Patches | 3 OSC | ✅ | Modular | ✅ | ✅ A/B/C/D |
| 8-Part Multi | ❌ | ✅ | ❌ | ✅ | ✅ Done |
| Drag Mod Matrix (16 slots) | ✅ | ✅ | ✅ | ✅ | ✅ Done |
| LFOs + MSEG | ✅ | ✅ | Unlimited | ✅ | ✅ 4+2 |
| Euclidean Sequencer | ❌ | ❌ | ❌ | ✅ | P1 Roadmap |
| Full MPE | ❌ | ❌ | ❌ | ✅ | P1 Roadmap |
| MIDI Learn | ✅ | ✅ | ✅ | ✅ | P1 Roadmap |
| Undo / Redo | ✅ | ✅ | ✅ | ✅ | P0 Roadmap |
| CLAP Format | ❌ | ❌ | ✅ | ❌ | P2 Roadmap |
| Convolution Reverb | ✅ | ✅ | ✅ | ✅ | P2 Roadmap |
| Compressor / EQ FX | ✅ | ✅ | ✅ | ✅ | P1 Roadmap |
| Lua Scripting | ❌ | ❌ | ❌ | ✅ | ✅ Done |
| Patch Librarian | ✅ | ✅ | ✅ | ✅ | ✅ Done |

# 6. Refactoring & Architecture Notes

The following architectural improvements are not new user-facing features but are required to scale the codebase to flagship quality. These should be addressed incrementally alongside feature work.

## 6.1 Modulation Architecture Scalability

The current ModSource enum lists 27 sources and ModDest lists 11. After Phase 7 expansion to 20+ destinations, the ModMatrix will approach the complexity level of commercial synths. Consider:

- Splitting ModSource and ModDest into category namespaces (e.g., Oscillator::, Filter::, FX::) for code clarity as the enum grows beyond 40 entries.

- Adding ModBus metadata (display name, unit, range) to each entry — currently only the enum value exists, forcing scattered string tables in the UI.

- Per-destination scaling factors: some destinations (e.g., filter cutoff in Hz) require non-linear depth scaling to feel musically proportional. Add a normalization curve per destination.

## 6.2 Effects Architecture

The ModularFXRack currently supports 4 parallel lanes. With Phase 10 adding 15 new effects:

- Move effect instantiation to a factory function pattern with a string ID registry to keep ModularFXRack decoupled from specific effect classes.

- Add serial vs parallel routing per lane (lane mode enum). Currently the architecture is fixed parallel; serial mode (e.g., Distortion → EQ → Compressor in sequence) is needed for professional mixing.

- FX wet/dry post-processing: add a master lane mix control so FX can be blended with the dry signal per-lane, not just per-effect.

## 6.3 Multi-Engine Patch Format

The .softmulti format (8-part multi) is in Phase 3 complete status. As new engines are added in Phase 11 (additive, spectral, vector), the patch serialization format must be forward-compatible:

- Version the ValueTree schema. Add schema_version: 2 to all patch files. On load, apply migration functions for older schemas.

- Each engine type should serialize its own parameter subtree independently. Additive engine stores partial amplitudes as a float array; spectral stores FFT frame data as base64.

- Avoid storing non-serializable raw pointers in ValueTree — currently safe but will become a concern if multi-threading is introduced in Phase 15.

## 6.4 UI Component Architecture

With 17 panel types in Source/UI/Panels/ and growing:

- Establish a Panel interface protocol: every panel declares its APVTS parameter dependencies (for repainting), its preferred minimum size, and a resetLayout() method.

- The knob standardization (kKnobS/M/L) applied in Sprint 6 Phase A is correct. Extend layoutKnobsInRowSized() to support vertical knob columns as well as rows — needed for additive engine partial editor and vocoder band controls.

- Consider a component pooling strategy for the mod matrix slot UI: 16 slots create 16× the same UI widget. A ListView-style virtual rendering that only instantiates visible slots reduces initial layout cost.

## 6.5 Thread Safety Review

The VoiceParameterMatrix uses atomic reads for lock-free inter-thread communication. As new engines are added:

- Granular module: grain state (position, pitch, amplitude per grain) is currently written on audio thread. This is correct. Ensure no UI-thread access to grain state arrays without a lock or copy mechanism.

- Additive engine: partial amplitude array (512 floats) requires a double-buffer swap pattern, not atomic writes. Use std::atomic<bool> dirty flag + double buffer.

- Spectral engine: FFT frame data is too large for atomic exchange. Use a lock-free ring buffer (JUCE AbstractFifo) between UI thread (frame load) and audio thread (frame read).

# 7. Recommended Sprint Order

Based on the priority matrix and dependency graph, the following sprint sequence is recommended. Parallel workstreams (DSP track / UI track) can continue to run independently as established in Sprint 6.

| Sprint | Theme | Scope |
| --- | --- | --- |
| Sprint 7 | Unblock & Test | Undo/Redo system, DSP unit tests (Catch2), jassert in Params::load(), FM6 adjacency pre-compute. Goal: zero-regression foundation for all future work. |
| Sprint 8 | ModDest Expansion | Expand ModDest to 20+ destinations. Wire FM index/ratio, granular pos, WT warp, layer levels in SynthVoice. Comprehensive mod matrix test coverage. |
| Sprint 9 | Analog Character | Oscillator drift, voice-to-voice variation, filter saturation, super saw mode, PWM. A/B snapshot. Benchmark against u-he Diva on bass/pad patches. |
| Sprint 10 | New Modulators | Envelope follower, S&H module, DAHDSR envelope, looping MSEG, velocity curve editor. Configurable voice count (8/16/32/64). |
| Sprint 11 | Effects Suite Part 1 | Flanger, phaser, 4-band parametric EQ, compressor. FX rack waveform previews wired. |
| Sprint 12 | Effects Suite Part 2 | Bitcrusher, pitch shifter, harmonizer, stereo widener, transient shaper, lo-fi. |
| Sprint 13 | Sequencer & ARP+ | Euclidean rhythm generator, per-step probability, arp note repeat / latch / velocity accents, polyphonic note sequencer. |
| Sprint 14 | Expression & MPE | Full MPE (slide + pressure), MIDI learn surface, poly aftertouch, expression pedal CC11, breath CC2. |
| Sprint 15 | New Engines | Additive synthesis engine, spectral/FFT engine, vector synthesis XY pad. Requires significant architecture work — run as separate branch. |
| Sprint 16 | UI Polish Sprint | Tooltip system, dark/light themes, keyboard shortcut map, patch randomizer, parameter lock, MIDI learn overlay. |
| Sprint 17 | Performance Pass | Control-rate LFOs, SIMD oscillator bank, granular optimization, low CPU eco mode. Profile-driven — instrument first. |
| Sprint 18 | Ship Preparation | Convolution reverb (IR), CLAP format (if JUCE ready), full DAW QA pass, installer, documentation, beta program. |

Softysyn1 Flagship Roadmap  ·  Generated June 2026

Total items: 83  ·  P0: 2  ·  P1: 19  ·  P2: 40  ·  P3: 22